FULL-ALBUM-MAKER

STEP 04 — AUDIO ANALYSIS SERVICE

Implementation Blueprint, Service Contract, Worker Pipeline & Test Gate

| Field | Value |
| --- | --- |
| Repository | inoriko920-dev/Full-Album-Maker |
| Baseline | v1.5.0 / 584c94774e6197ecf60ecedb3bffd5a8797e7737 |
| Development branch | feature/beat-animation-engine-v2 |
| Date | 7 October 2026 (WIB) |
| Status | STEP 04 planning + implementation blueprint; production main remains untouched |
| Prerequisites | MASTER PLAN + STEP 00 + STEP 01 + STEP 02 + STEP 03 |
| Primary objective | Turn the locked contracts into one deterministic AudioAnalysisService pipeline without coupling beat analysis to UI/render code. |

Gate principle: documentation first → feature branch only → tests before integration → no animation work in STEP 04.

# 1. Executive Decision

STEP 04 defines the first executable foundation of the beat-analysis stack. The service must be deterministic, cancellable, cache-aware, UI-safe, and independent from the future animation engine. It converts one source audio asset into the STEP 02 Analysis Data Contract and publishes it through the STEP 03 cache protocol.

Keep `main` v1.5.0 untouched. All work lives on `feature/beat-animation-engine-v2` until a later explicit merge gate.

Use bundled FFmpeg as the canonical decoder. Do not rely on user-installed codecs or `librosa.load()` for production decoding.

Canonical analysis PCM: mono, 24,000 Hz, float32. At this sample rate one PCM sample equals exactly 10 project ticks because TIMEBASE=240,000.

Canonical analysis hop: 512 samples = 21.333 ms = exactly 5,120 project ticks. This makes curve timestamps deterministic and avoids float drift.

Use librosa for tempo/beat tracking from a precomputed 1-D onset envelope, not as the entire decoding/storage pipeline.

Compute spectral/energy features in bounded chunks so a long song does not require a giant full-track spectrogram in RAM.

Cache is authoritative only after checksum validation and final manifest publish. Partial/cancelled runs never become cache hits.

Low-confidence rhythm never drives destructive/flashy beat events; service returns a valid energy-reactive result with quality flags.

# 2. STEP 04 Scope and Explicit Non-Scope

| In STEP 04 | Not in STEP 04 |
| --- | --- |
| AudioAnalysisService public API and worker lifecycle | Cover/spectrum/vinyl/background animation implementation |
| FFmpeg decode pipeline and canonical PCM profile | UI panel redesign or new beat-effect controls |
| Fingerprint/cache lookup integration | AI Agent natural-language beat commands |
| Chunked feature extraction | DROP / SECTION_CHANGE high-level event semantics |
| Tempo, beat, onset and band-energy production | projectM/MilkDrop integration |
| Quality/confidence evaluation | Final animation preset tuning |
| Cancellation/stale-result behavior | Merge to main/release build |
| Unit/integration/performance test plan | Changing ProjectDocument schema |

# 3. Existing Repo Contracts Reused

| Existing component | What STEP 04 reuses | Rule |
| --- | --- | --- |
| editor_models.py | TIMEBASE=240000; MediaAsset fingerprint/metadata fields; source duration | Do not change project schema in STEP 04. |
| timeline_resolver.py | Source-relative audio is mapped later to project-relative song ranges | Analyzer remains asset/source-relative. |
| paths.py | Portable `data_dir()`, bundled `ffmpeg_path()` / `ffprobe_path()` | No global FFmpeg dependency. |
| atomic_io.py | fsync + os.replace atomic write primitive | Reuse/adapt for manifest publication. |
| media_preview_cache.py | cache key pattern, bounded daemon work, generation guards | Reuse concepts, not the preview cache format. |
| render_async_step10.py | ThreadPoolExecutor, cancellation Event, stale generation handling | Model service lifecycle after proven app patterns. |
| tests/test_atomic_persistence.py | old-good-file survival on replace failure | Equivalent cache publish tests are mandatory. |

# 4. Module Boundary

src/full_album_maker/

audio_analysis_contract.py      # dataclasses/enums/validation from STEP 02

audio_analysis_fingerprint.py   # SHA-256 + settings signature + cache key

audio_analysis_cache.py         # manifest/curves load, validate, publish, quarantine

audio_analysis_backend.py       # pure CPU analyzer implementation

audio_analysis_service.py       # async orchestration + signals/tokens/cancel

audio_analysis_quality.py       # confidence tiers / quality flags / fallback

audio_analysis_decode.py        # bundled FFmpeg -> canonical float32 PCM

tests/

test_audio_analysis_contract.py

test_audio_analysis_fingerprint.py

test_audio_analysis_cache.py

test_audio_analysis_backend.py

test_audio_analysis_service.py

test_audio_analysis_quality.py

The service layer may import the pure backend/cache/contract modules. The pure backend must not import PySide6. This preserves headless testability and keeps future CLI/worker-process migration possible.

# 5. Canonical Decode Profile

| Parameter | Locked V1 value | Reason |
| --- | --- | --- |
| Decoder | Bundled FFmpeg | Codec coverage and parity with existing app release. |
| Audio stream | First usable audio stream; fail clearly if none | Predictable V1 behavior. |
| Channels | 1 (mono) | Beat/onset/energy analysis does not need stereo placement. |
| Sample rate | 24,000 Hz | Good music-analysis bandwidth; exact 10 ticks/sample. |
| Sample format | float32 little-endian raw PCM | Simple memmap, deterministic numeric path. |
| Project gain | Ignored during source analysis | Cache must represent source audio, not per-song edit gain. |
| Normalization | No destructive waveform normalization | Preserve relative dynamics; normalization only in derived 0..1 curves. |
| Decode destination | Temporary `.f32` file, then numpy.memmap | Bounds Python heap for long tracks. |
| FFmpeg logging | error-level, stderr captured/truncated | Useful diagnostics without log flooding. |

# 6. Exact Time Mapping

With 24,000 Hz analysis audio and project TIMEBASE 240,000, timestamp conversion can remain integer-exact for canonical frames:

TICKS_PER_SAMPLE = 240000 / 24000 = 10

HOP_LENGTH = 512 samples

TICKS_PER_ANALYSIS_FRAME = 512 * 10 = 5120

frame_tick(frame_index) = frame_index * 5120

sample_tick(sample_index) = sample_index * 10

Beat timestamps returned by librosa in frame indices are converted directly through 5,120 ticks/frame whenever possible.

No repeated seconds→float→ticks round-trip is allowed in the cache format.

If a library returns seconds, conversion must use the central STEP 02 helper and round once at the boundary.

All cached event ticks remain source-relative. TimelineResolver mapping happens outside the analyzer.

# 7. Worker Model Decision

V1 will use a bounded background thread executor, not a second executable/process. The pure backend API is intentionally process-safe so a future process worker can replace the thread without changing callers.

| Option | Decision | Why |
| --- | --- | --- |
| Run in Qt/UI thread | REJECT | Would freeze the UI during decode/hash/STFT/tempo work. |
| ThreadPoolExecutor max_workers=1 | SELECT V1 | Lowest Windows/PyInstaller risk; consistent with existing async patterns; enough because NumPy/FFmpeg perform most heavy work outside Python bytecode. |
| Multiple analyzer threads | DEFER | Concurrent spectrogram jobs can multiply RAM usage and disk I/O. |
| ProcessPool / helper EXE | DEFER | Better crash isolation, but higher frozen-app complexity. Keep backend boundary ready for later migration. |

# 8. AudioAnalysisService Public API

class AudioAnalysisService(QObject):

state_changed = Signal(str, str)       # asset_id, state

progress_changed = Signal(str, object) # asset_id, AnalysisProgress

result_ready = Signal(str, object)     # asset_id, AudioAnalysisResult

request_failed = Signal(str, object)   # asset_id, AnalysisError

busy_changed = Signal(bool)

def request(self, asset: MediaAsset, *, force: bool = False) -> AnalysisTicket: ...

def peek_cached(self, asset: MediaAsset) -> AudioAnalysisResult | None: ...

def invalidate(self, asset: MediaAsset) -> int: ...

def cancel(self, asset_id: str | None = None) -> bool: ...

def wait_for_idle(self, timeout: float = 10.0) -> bool: ...

def close(self) -> None: ...

| API rule | Meaning |
| --- | --- |
| request() | Never blocks UI. Dedupe same authoritative cache key. |
| force=True | Bypass valid cache read but still publish using normal atomic protocol. |
| peek_cached() | Read-only validation; never starts analysis. |
| invalidate() | Removes/quarantines disposable cache only; never edits project/source. |
| cancel() | Cooperative cancellation. A cancelled result is never emitted as success. |
| close() | Invalidate callbacks, signal cancel, stop accepting jobs, executor shutdown(wait=False). |

# 9. State Machine

IDLE

-> FINGERPRINTING

-> CACHE_LOOKUP

-> CACHE_HIT -> READY

-> CACHE_MISS

-> DECODING

-> FEATURE_EXTRACTION

-> BEAT_TRACKING

-> QUALITY_EVALUATION

-> SERIALIZING

-> CACHE_PUBLISH

-> READY

Any active state -> CANCELLING -> CANCELLED -> IDLE

Any active state -> FAILED -> IDLE

Corrupt cache -> QUARANTINE -> CACHE_MISS -> normal analysis

# 10. Progress Contract

| Phase | Nominal range | Cancellation checkpoint |
| --- | --- | --- |
| Fingerprint | 0–8% | Every file-read chunk |
| Cache lookup/validation | 8–12% | Before/after checksum validation |
| FFmpeg decode | 12–30% | Before spawn; poll process; terminate on cancel |
| Feature extraction | 30–72% | Every bounded analysis block |
| Beat/tempo tracking | 72–82% | Before and after tracker |
| Quality evaluation | 82–88% | Before output creation |
| Serialize/checksum | 88–95% | Before NPZ/manifest stage write |
| Atomic publish | 95–100% | Before final manifest replace |

Progress is monotonic per ticket. UI must treat percentages as informative, not as an SLA. A cache hit may jump directly from ~8% to 100%.

# 11. End-to-End Pipeline

Validate request: kind=audio, locator present, source file exists, service open.

Capture source stat snapshot (size, mtime_ns) and request generation/token.

Compute full-file SHA-256 in chunks with cancellation checks.

Re-stat source. If size/mtime changed during hash, discard and return SOURCE_CHANGED.

Build settings_signature and authoritative cache_key according to STEP 03.

Attempt validated cache load. Verify manifest schema/settings/content hash and curves checksum.

If cache hit is valid, emit READY with cached immutable result.

If miss/corrupt, create job temp workspace under app temp/cache staging area.

Decode source through bundled FFmpeg to mono 24 kHz float32 PCM.

Validate decoded sample count/duration and source stability.

Open decoded PCM with numpy.memmap and compute bounded feature blocks.

Build onset envelope, RMS/energy curve, bass/mid/high energy curves.

Run librosa tempo/beat tracker using the 1-D onset envelope.

Construct BEAT and ONSET events and all curve frames in source-relative ticks.

Run STEP 02 quality/confidence/fallback evaluation.

Validate complete AudioAnalysisResult contract.

Stage `curves.npz`, fsync, hash it, atomically publish it.

Stage `manifest.json` with the published curves checksum; publish manifest last.

Re-open/validate just-published cache once before success emission.

Emit result only if ticket generation is still current and not cancelled; otherwise silently discard as stale.

# 12. Bounded Feature Extraction

A full-track STFT matrix is explicitly prohibited for long audio. The backend iterates the PCM memmap in bounded blocks with enough overlap to preserve frame continuity.

| Setting | V1 planning value | Notes |
| --- | --- | --- |
| n_fft | 2048 samples | ~85.3 ms at 24 kHz. |
| hop_length | 512 samples | 21.333 ms / 5,120 ticks. |
| block target | ~30–60 seconds PCM | Tune by benchmark; memory ceiling matters more than speed. |
| block overlap | At least n_fft-hop_length | Prevents edge discontinuities. |
| spectral flux | Positive magnitude difference vs prior frame | Feeds onset envelope. |
| overall energy | RMS / power-derived frame value | Robust-normalized for consumer curves. |
| bass band | 20–250 Hz planned | Used later for bass-reactive motion. |
| mid band | 250–4,000 Hz planned | General musical/body energy. |
| high band | 4,000–12,000 Hz planned | Treble/hat sparkle; Nyquist at 12 kHz. |

Band boundaries are V1 defaults and part of `settings_signature`. Changing them invalidates old cache automatically.

# 13. Curve Normalization

Cache preserves deterministic normalized curves in 0..1 for animation consumers.

Use robust percentile scaling rather than peak-only scaling so one clipping spike does not flatten an entire song.

Silence/noise floor handling must not create artificial pulses.

Attack/decay smoothing for visual style is NOT baked into source curves; animation consumers control stylistic smoothing later.

Raw diagnostic statistics may live in manifest summary, but large raw spectra are not persisted.

# 14. Beat and Onset Production

| Output | Producer | V1 rule |
| --- | --- | --- |
| tempo_bpm | librosa beat/tempo stage from onset envelope | Store numeric estimate plus quality diagnostics. |
| BEAT events | librosa beat frame indices | Timestamp as source ticks; include strength/confidence fields defined in STEP 02. |
| ONSET events | peak-pick on onset envelope | More granular transients than beat events. |
| energy curve | chunk feature extractor | Always available when decode succeeds, even if rhythm confidence is low. |
| bass/mid/high curves | chunk spectral bands | Always bounded 0..1; source-relative. |
| STRONG_BEAT/BASS_HIT/DROP/SECTION_CHANGE | Not produced here | Deferred to higher-level event derivation step. |

# 15. Quality Decision and Safe Fallback

The service must never convert “an algorithm returned a BPM” into “the song has reliable beats.” It must apply the STEP 02 quality contract before exposing beat-driven mode.

| Condition | Service result |
| --- | --- |
| Silent/near-silent | Valid analysis; quality=SILENT; no beat trigger eligibility. |
| Low rhythmic confidence | Valid analysis; quality=LOW; energy/onset curves usable; beat-hard effects forbidden. |
| Medium confidence | Beat data exposed but consumers must cap aggressive effects. |
| High confidence | Beat events eligible for normal beat-driven animation. |
| Analyzer exception but decode/energy succeeded | Return degraded result only if STEP 02 contract explicitly permits; otherwise fail with stable error code. |

# 16. Cache Integration

data/cache/audio-analysis-v1/

ab/

<cache_key>/

curves.npz

manifest.json      # published LAST = commit marker

corrupt/

<timestamp>-<cache_key>/...

`manifest.json` is never considered valid if `curves.npz` is absent, empty, wrong checksum, wrong schema, wrong content hash, or wrong settings signature.

Corrupt entries are quarantined/best-effort removed and treated as CACHE_MISS. Corruption is not a fatal project error.

Cancelled analysis deletes staging files and must never overwrite a previous valid cache entry.

Atomic publish failure preserves the last valid entry if one existed.

Duplicate requests for the same cache key share one in-flight job; all current listeners receive the same immutable result.

# 17. Source Mutation Defense

Stat before hash.

Full SHA-256 hash.

Stat after hash; reject if changed.

Decode using the path associated with that stable hash.

Stat after decode; if changed, reject and do not publish.

Optional final SHA recheck is reserved for suspicious filesystems/network paths; not default due I/O cost.

Cache identity is content SHA, never path alone.

# 18. Cancellation Semantics

| Area | Required behavior |
| --- | --- |
| SHA-256 | Check Event between read chunks. |
| FFmpeg | Use Popen/poll; terminate then kill if cancellation does not exit promptly. |
| Feature loop | Check Event each block and before large allocation. |
| librosa beat tracking | Cannot reliably interrupt inside one library call; check immediately before/after and suppress stale output. |
| Publish | If cancelled before final manifest replace, do not publish. After manifest replace, cache may remain valid but result emission still honors generation. |
| UI close/project reset | Increment generation; late completion is ignored. |

# 19. Error Taxonomy

| Code | Meaning | User-facing class |
| --- | --- | --- |
| SOURCE_MISSING | Source no longer exists | Actionable: relink/import again. |
| SOURCE_CHANGED | File changed during analysis | Retryable. |
| FFMPEG_UNAVAILABLE | Bundled decoder not found | Installation/build issue. |
| DECODE_FAILED | FFmpeg cannot decode selected audio stream | Media-specific error. |
| NO_AUDIO_STREAM | Container has no usable audio stream | Media-specific error. |
| ANALYZER_FAILED | Feature/tempo computation failed | Retryable/degraded depending on stage. |
| CACHE_CORRUPT | Detected cache invalidity | Internal recoverable; usually auto-reanalyze. |
| CACHE_WRITE_FAILED | Atomic cache publish failed | Disk/permission issue; analysis result should not be claimed persistent. |
| CANCELLED | User/app cancelled request | Not an error dialog by default. |
| INTERNAL_ERROR | Unexpected exception | Log diagnostic; no traceback dump in normal UI. |

# 20. Determinism Requirements

Same audio bytes + same analyzer settings + same analyzer version must produce the same cache key.

Event ordering is stable: sort by `(tick, event_type, stable_index)` before serialization.

Curves use fixed frame ticks; no wall-clock timestamps.

JSON serialization uses stable key ordering where hashes are derived.

No randomness in analysis or fallback logic.

Package/library versions that can alter results are included in analyzer/settings metadata.

# 21. Thread Safety and Immutability

Worker receives a defensive immutable request snapshot, not live mutable UI/project objects.

AudioAnalysisResult exposed to UI should use frozen dataclasses/tuples or equivalent read-only structures.

No worker thread directly mutates ProjectDocument, TimelineResolver, Layer, SongInstance, or widgets.

Qt signals are the boundary back to UI thread.

Internal pending maps and generation counters are protected by one lock with short critical sections only.

# 22. Performance Budgets

| Metric | Planning target | Gate interpretation |
| --- | --- | --- |
| UI responsiveness | No synchronous analysis >50 ms on UI thread | Hard requirement. |
| Worker count | 1 active heavy analyzer job | Prevents RAM multiplication. |
| Memory | No full-track 2-D spectrogram retained | Hard architectural requirement. |
| 5-min song | Target comfortably below real-time on typical Windows CPU | Benchmark, not release promise. |
| Cache hit | Sub-second metadata/checksum path when curves are small | Should feel immediate. |
| 1-hour source | Must not OOM due spectrogram matrix | Use memmap + chunk extraction. |
| Cancellation | Visible cancellation response quickly between blocks | Best effort around non-interruptible library call. |

# 23. Security / Privacy

No audio bytes, paths, hashes, or analysis are sent to Gemini or any network service.

Cache remains local under portable app data directory.

Normal UI diagnostics should prefer original filename, not full private path.

Cache manifests should avoid storing unnecessary absolute path; content hash + original display name is sufficient for debugging.

No API key is required for analysis.

# 24. Test Matrix — Mandatory Before STEP 04 PASS

| ID | Scenario | Pass condition |
| --- | --- | --- |
| T01 | 60 BPM synthetic | Tempo/beat timestamps within STEP 01 acceptance range. |
| T02 | 90 BPM synthetic | Stable beat grid. |
| T03 | 120 BPM synthetic | Stable beat grid. |
| T04 | 150 BPM synthetic | Stable beat grid. |
| T05 | Silence | No eligible beat triggers; SILENT quality. |
| T06 | Ambient/no drums | No high-confidence false beat mode. |
| T07 | Short audio | Quality guard behaves predictably. |
| T08 | Missing file | SOURCE_MISSING; no cache. |
| T09 | Unsupported/corrupt audio | DECODE_FAILED; no partial manifest. |
| T10 | Cache miss→publish | Result validates and reloads. |
| T11 | Cache hit | No decode/analyze rerun. |
| T12 | Corrupt manifest | Quarantine/miss/rebuild. |
| T13 | Corrupt curves checksum | Quarantine/miss/rebuild. |
| T14 | Cancel during hash | No success; no partial cache. |
| T15 | Cancel during decode | FFmpeg stopped; no partial cache. |
| T16 | Cancel during features | No publish. |
| T17 | Stale completion | Old generation result suppressed. |
| T18 | Duplicate request | Single backend run. |
| T19 | Source changed during hash | SOURCE_CHANGED. |
| T20 | Source changed after hash/before finish | SOURCE_CHANGED; no publish. |
| T21 | Atomic curves write failure | Prior valid cache preserved. |
| T22 | Atomic manifest write failure | Partial data not considered cache hit. |
| T23 | Long source memory | No full spectrogram OOM pattern. |
| T24 | TIMEBASE mapping | 512-hop frame increments exactly 5,120 ticks. |
| T25 | Project independence | Analysis does not dirty ProjectDocument. |
| T26 | App close | Service close cancels/suppresses late callbacks. |
| T27 | Deterministic rerun | Same bytes/settings produce same normalized serialized result within declared numeric tolerance. |
| T28 | Windows frozen build smoke | Imports/dependencies/worker path function in PyInstaller environment. |

# 25. Implementation Order Inside STEP 04

Commit MASTER PLAN and STEP 00–04 DOCX to `feature/beat-animation-engine-v2` as source of truth.

Add pure contract/quality/fingerprint/cache modules first with unit tests.

Add FFmpeg decode module with cancellation and temp cleanup tests.

Add chunk feature backend and synthetic fixtures.

Add librosa tempo/beat step behind pure backend interface.

Add AudioAnalysisService Qt bridge last, after pure backend tests pass.

Run focused tests, then full existing regression suite.

Run Windows CI/build smoke on the feature branch.

Do not merge to main in STEP 04.

# 26. Dependency Plan

| Dependency | Policy |
| --- | --- |
| librosa | Pin exact validated version in Windows lock; STEP 01 selected current line compatible with Python 3.12 release build. |
| numpy/scipy | Pin through lock to versions validated with librosa and PyInstaller. |
| soundfile/numba/etc. | Treat as transitive build dependencies; verify frozen import behavior even if production decode uses FFmpeg. |
| FFmpeg | Keep existing bundled pinned toolchain; analyzer uses same portable executable. |
| PySide6 | No change solely for analysis service. |

# 27. Acceptance Gate

PASS criterion — Documentation source-of-truth committed to feature branch before production code.

PASS criterion — `main` stays at baseline SHA unless user later explicitly approves merge.

PASS criterion — Canonical decode profile fixed: mono 24k float32.

PASS criterion — Integer time mapping 10 ticks/sample and 5,120 ticks/hop covered by tests.

PASS criterion — Cache hit/miss/corruption/cancel logic follows STEP 03.

PASS criterion — No ProjectDocument schema bump.

PASS criterion — No UI blocking analysis.

PASS criterion — No full-track spectrogram retention.

PASS criterion — Low-confidence/ambient audio cannot silently become high-confidence beat mode.

PASS criterion — Cancellation and stale result suppression tested.

PASS criterion — All new focused tests pass.

PASS criterion — Existing regression suite remains green.

PASS criterion — Windows portable/frozen build smoke passes on feature branch.

PASS criterion — No animation feature work sneaks into STEP 04.

# 28. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| librosa/NumPy frozen import issues | Windows build failure | Pin lock, CI frozen smoke before integration. |
| False BPM on ambient music | Bad beat flashes/pulses | STEP 02 confidence hard gate + energy fallback. |
| Huge RAM on long tracks | Crash/slowdown | memmap decode + chunk STFT; one heavy job. |
| Source changes mid-analysis | Stale/wrong cache | stat-before/after + content SHA + reject publish. |
| Partial cache after crash | False cache hit | manifest-last commit protocol + checksums. |
| Thread completes after project close | UI mutation/crash | generation tokens + late-result suppression. |
| Analyzer changes output after dependency upgrade | Cache inconsistency | analyzer version/settings signature in cache identity. |

# 29. Handoff to Next STEP

After STEP 04 implementation passes, the next stage should consume AudioAnalysisResult rather than re-reading audio. The recommended next responsibility is the Music Event Timeline / event-derivation layer that converts base BEAT/ONSET/energy curves into reusable animation triggers while preserving the quality gates defined here.

Consumers must never call librosa directly.

Consumers must never parse `curves.npz` directly; use cache/service/contract APIs.

Consumers must never infer project placement inside the source analyzer; use TimelineResolver mapping.

Future STRONG_BEAT/BASS_HIT/DROP logic belongs above the base analyzer.

# 30. STEP 04 Final Decision

DESIGN GATE: PASS — READY FOR FEATURE-BRANCH IMPLEMENTATION AFTER DOCX SOURCE-OF-TRUTH COMMIT.

No merge to main is authorized by this document. STEP 04 implementation must be evidence-driven and reversible, with baseline v1.5.0 preserved.