STEP 14
Final Performance & Reliability Hardening

Full-Album-Maker • Beat Animation Engine V2 • Pre-Release Source of Truth

Repository: inoriko920-dev/Full-Album-Maker
Branch: feature/beat-animation-engine-v2
Stable main baseline: 584c94774e6197ecf60ecedb3bffd5a8797e7737
STEP13 verified head: 945bc25a527fe4ee9c3c278ce31b1649bfa6830b
Date: 7 Oct 2026 WIB

# 1. Audit / Release Blockers

pyproject masih requires-python >=3.11 sementara librosa 1.0.0 membutuhkan Python >=3.12; metadata harus diselaraskan.

build/requirements-windows.lock belum memuat scientific Beat Analysis stack; final portable build harus mem-pin numpy/scipy/librosa beserta runtime transitive yang sudah terbukti di Windows CI.

AccuratePreviewService membangun Beat runtime berulang; perlu memo satu-runtime dengan invalidation berdasarkan document signature + source size/mtime.

External cancellation saat ensure_beat_analysis menunggu worker harus dipropagasi ke AudioAnalysisService.cancel().

Cache corruption harus tetap disposable: quarantine -> miss -> re-analysis; quarantine/temp harus bounded.

# 2. Cancellation Contract

AudioAnalysisService.wait_for_idle menerima optional cancel_event dan polling interval tanpa mematahkan API lama.

Cancellation checkpoints: FFT block, sebelum/sesudah beat_track, sesudah onset_detect, sebelum compression, sebelum curves replace, sebelum manifest commit marker.

Cancel tidak menghasilkan result_ready atau request_failed error toast; temporary PCM dibersihkan.

# 3. Cache Maintenance & Recovery

Tambah CacheMaintenanceReport: removed_partial_entries, removed_temp_files, removed_quarantine_entries, reclaimed_bytes.

maintenance defaults: stale partial 3600 s, max quarantine 32 entries, max quarantine 256 MiB.

Valid cache tidak dihapus; corrupt manifest/curves otomatis quarantine dan ensure_beat_analysis membangun replacement fresh.

# 4. Accurate Preview Runtime Memo

Memo key = document content signature + tuples asset_id/resolved source/size/mtime_ns.

Same document/source reuse runtime; document edit, source size change, mtime change, missing source invalidate.

Expose clear_beat_runtime_cache(); memo hanya satu runtime terakhir agar bounded.

# 5. Hash Work Reduction

ensure_beat_analysis menyimpan first-pass cache hits.

Setelah job selesai gunakan AudioAnalysisService.last_result(asset_id) sebelum fallback peek_cached, sehingga file besar tidak langsung di-SHA256 kedua kali.

Content identity tetap SHA-256; integrity tidak diturunkan.

# 6. Python / Dependency Contract

pyproject requires-python menjadi ">=3.12".

Runtime deps declare PySide6, numpy>=2.5,<3, scipy>=1.18,<2, librosa==1.0.0.

Windows lock memasukkan exact scientific runtime pins yang sudah ter-resolve pada Windows CI STEP13.

PyInstaller tetap 6.22.3; onedir dipertahankan.

# 7. Windows Lock Pins

numpy 2.5.3; scipy 1.18.1; librosa 1.0.0; numba 0.68.0; llvmlite 0.50.0; scikit-learn 1.9.1.

joblib 1.6.0; soundfile 0.14.0; soxr 1.1.0; pooch 1.9.0; lazy_loader 0.6; msgpack 1.2.3.

cffi 2.1.1; pycparser 3.0; cloudpickle 3.1.2; threadpoolctl 3.7.0; narwhals 2.26.0.

requests 2.34.2; urllib3 2.8.0; certifi 2026.7.22; charset_normalizer 3.5.2; idna 3.20; typing-extensions 4.16.0; platformdirs 4.11.14; decorator 5.3.1.

# 8. Frozen Beat Smoke V2

Windows PyInstaller smoke imports numpy/scipy/librosa/numba dan Beat modules.

Generate synthetic 3s 120-BPM float32 PCM; run analyze_pcm; tempo octave error <5 BPM.

Smoke harus jalan tanpa global Python/PYTHONPATH dan print STEP14_FROZEN_BEAT_OK.

# 9. Long Project / Memory Strategy

Heavy analysis worker tetap 1; PCM tetap disk memmap; FFT block 1024 frames.

Accurate preview memo bounded 1 runtime; Beat render layer cap 4; command batches/ops/bytes guards dari STEP13 dipertahankan.

Stress: 2h event program random seek, 200-song/3h project compile/estimator, 1000 accurate-preview ticks memo behavior.

# 10. Error / Recovery

SOURCE_MISSING/SOURCE_CHANGED actionable; CACHE corrupt transparently reanalyze; CACHE_WRITE_FAILED retryable.

CANCELLED silent cancellation state; ANALYSIS_TIMEOUT actionable retry/cancel.

Frozen missing dependency adalah STEP14/15 build gate failure.

# 11. Capability / Notice Audit

CAPABILITIES.json declare scientific runtime, Beat Analysis, Beat Animation V2, Vinyl BPM Sync, AI Beat actions.

THIRD_PARTY_NOTICES audit includes bundled scientific dependencies; librosa ISC and binary dependency notices reviewed.

# 12. Test Matrix Highlights

Python>=3.12 metadata; Windows exact lock; no conflicting pins.

Cache maintenance/recovery/corruption replacement; cancellation before commit marker.

Service external cancel; last_result/invalidate; avoid second hash.

Accurate preview memo hit/invalidation/clear.

2h event seek deterministic; 200-song/3h stress bounded.

Windows/Ubuntu scientific imports; Windows frozen synthetic Beat analysis.

Full STEP04-13 regression.

# 13. Acceptance Gates

G1 STEP14 DOCX committed before code.

G2 Python/librosa/scientific declarations consistent.

G3 Windows frozen Beat synthetic analysis PASS.

G4 External cancellation responsive; no stale callback/valid commit after cancellation checkpoint.

G5 Corrupt cache auto-reanalyzed; quarantine/temp bounded.

G6 Same doc/audio accurate preview reuses runtime; changes invalidate.

G7 Completed analysis avoids immediate unnecessary rehash.

G8 Long-project synthetic gates bounded.

G9 STEP04-13 regression PASS Windows/Ubuntu.

G10 Feature branch Windows onedir imports scientific stack.

G11 stable main remains v1.5.0 baseline.

# 14. Handoff to STEP15

STEP15 only final Windows portable/release-candidate build: versioning, clean build, full tests, extracted ZIP smoke without global Python/FFmpeg/API key, Beat frozen runtime smoke, real export, checksums, release notes, GO/NO-GO.

No new feature work after STEP14 except test-proven bug fixes.